# PepsiCo Distribution System - Phase-wise Development Plan

Tech Stack: MERN (MongoDB, Express, React, Node), Tailwind CSS, JWT, PDF generation.

## Project Goals

• Beginner-friendly code
• Clean folder structure
• Single Admin initially
• Scalable for future multi-user expansion

## Phase 1 (Core System)

Authentication (Single Admin)

Dashboard

Product Management

Customer Management

Stock In

Stock Out (Sales)

Invoice PDF

Payments (Cash/Online)

Credit Management

Expiry/Damage Records

Basic Reports

## Phase 2 (Reports & Analytics)

Top selling SKUs

Low moving SKUs

Short expiry alerts

Daily/Monthly/Overall reports

Export PDF/Excel

## Phase 3 (Expansion)

Multiple users & roles

Order Booker

Warehouse

Branches

Delivery tracking

Notifications

## Database Design

### users

name,email,password,role

### products

name,sku,category,defaultPrice,costPrice,stock,status

### customers

name,phone,address,totalBalance

### stock_entries

invoiceNo,date,items[{product,qty,costPrice}],remarks

### sales

invoiceNo,customer,date,subtotal,discount,tax,total,paymentStatus,paymentMethod,balance

### sale_items

saleId,product,qty,price,total

### payments

customer,sale(optional),amount,method,date,notes

### expiry_records

product,qty,reason,date

## Relationships

Customer -> many Sales
Sale -> many Sale Items
Customer -> many Payments
Product -> Stock Entries, Sale Items, Expiry Records

## Suggested Folder Structure

client/src/{components,pages,layouts,features,services,context,hooks,utils,routes}
server/{config,models,controllers,routes,middleware,services,utils}

1. Backend Setup

2. Database Connection

3. User Authentication

4. Products

5. Customers

6. Inventory

7. Stock In

8. Sales

9. Payments

10. Expiry

11. Dashboard

12. Reports

13. Frontend Integration

14. Testing

15. Deployment

Business workflow

- Creare Product

Validate Request

↓

Check Duplicate SKU

↓

Save Product

↓

Return Success

- Create Customer

Validate Request

↓

Save Customer

↓

Current Balance = Opening Balance

↓

Return Success

- Stock In

Validate Request

↓

Validate Products

↓

Save Stock Entry

↓

Increase Product.currentStock

↓

Create InventoryLog

↓

Return Success

- Create Sale (Invoice)

Validate Customer

↓

Validate Products

↓

Check Stock Availability

↓

Calculate Subtotal

↓

Apply Discount

↓

Apply Tax

↓

Calculate Grand Total

↓

Save Sale

↓

Decrease Product.currentStock

↓

Create InventoryLog

↓

Update Customer.currentBalance

↓

Initial Payment > 0 ?

│

Yes  ▼

Create Payment

↓

Sale.totalPaid += payment.amount

↓

Sale.balanceDue = grandTotal - totalPaid

↓

Update Payment Status

↓

Return Invoice PDF

- Receive Credit Payment

Select Customer

↓

Select Invoice

↓

Validate Payment Amount

↓

Save Payment

↓

Sale.totalPaid += payment.amount

↓

Sale.balanceDue = grandTotal - totalPaid

↓

Update Payment Status

↓

Customer.currentBalance -= payment.amount

↓

Return Payment Receipt

- Expiry / DeGas

Validate Product

↓

Check Available Stock

↓

Save Expiry Record

↓

Decrease Product.currentStock

↓

Create InventoryLog

↓

Return Success

- Customer Dashboard

Select Customer

↓

Get Customer

↓

Get Sales

↓

Get Payments

↓

Calculate

Total Sales

Monthly Sales

Outstanding Balance

↓

Return Dashboard

- Mian Dashboard

Get Today's Sales

↓

Get Monthly Sales

↓

Get Total Sales

↓

Get Top 10 Selling Products

↓

Get Low Moving Products

↓

Get Short Expiry Products

↓

Get Total Customers

↓

Get Total Outstanding Credit

↓

Return Dashboard

- Inventory Flow (The Heart of the System)

Stock In

+

Sale

-

Expiry

-

-------------------------

Product.currentStock

12. Payment Flow

Invoice Created

↓

Initial Payment ?

│

Yes  ▼

Create Payment

↓

Update Sale

↓

Update Customer Balance

--------------------------------

Later Payment

↓

Create Payment

↓

Update Sale

↓

Update Customer Balance

- InventoryLog Flow

Stock Changed

↓

Create Inventory Log

↓

Save

Done

- Delete Sale (Future)

Find Sale

↓

Increase Product.currentStock

↓

Create InventoryLog

↓

Delete Related Payments (or prevent deletion)

↓

Update Customer.currentBalance

↓

Delete Sale

- Update Sale (Future)

Load Existing Sale

↓

Restore Previous Stock

↓

Apply New Stock

↓

Update Product.currentStock

↓

Update Customer.currentBalance

↓

Update Sale

↓

Create InventoryLog